# PROJECT ABSTRACT [Form – 1] SESSION (2026-27)

PROJECT ID: SKIT/DS/2023-2027/63     BRANCH: Computer Science & Engineering     SECTION: E

TITLE OF PROJECT: Automated Vulnerability Assessment and Penetration Testing Tool for CCTV Cameras & DVRs

SDG MAPPING: SDG 9 – Industry, Innovation and Infrastructure

PROJECT TRACK: (Tick the appropriate one)

| ✓ R&D INNOVATION | CONSULTANCY PROJECTS | DEPARTMENT AS CLIENT PROJECTS | CLIENT PROJECT | HARDWARE-BASED PROJECTS |
| --- | --- | --- | --- | --- |

MANDATORY EXTERNAL EVALUATION OF PROJECT (Tick the appropriate one)

| ✓ RESEARCH PAPER PUBLICATION | PATENT FILING / GRANT | POSTER COMPETITION |
| --- | --- | --- |

## PROBLEM STATEMENT:

Network-connected CCTV cameras and DVRs may expose weak authentication, default credentials, unnecessary services, insecure configurations, or outdated software. Existing general-purpose scanners provide network details, but CCTV/DVR-focused assessment and interpretation often require multiple tools and manual effort. The project aims to automate authorized device discovery, service identification, security checks, risk prioritization, and report generation.

## TECHNOLOGY STACK:

| NAME OF TOOL / TECHNOLOGY | FRONTEND/BACKEND | SOFTWARE / HARDWARE | PURPOSE OF USE |
| --- | --- | --- | --- |
| Python | Backend | Software | Coordinates scanning, assessment rules, analysis and reporting. |
| Nmap | Backend / scanning engine | Software | Discovers live hosts, open ports and network services. |
| FastAPI / REST API | Backend | Software | Validates requests and connects the dashboard with the assessment engine. |
| HTML, CSS, JavaScript | Frontend | Software | Provides the user interface for scan configuration, results and reports. |
| SQLite / PostgreSQL | Backend / database | Software | Stores scan details, device profiles, findings and report data. |
| SQLAlchemy / Pydantic | Backend | Software | Database access (ORM) and request/response data validation. |
| Jinja2 / ReportLab | Backend | Software | Generates PDF/HTML security reports with findings and remediation. |
| OpenCV | Backend / supporting library | Software | Optional image/video processing support where applicable to the implemented prototype. |

## PROPOSED PROJECT SPRINTS (add more row if required):

| S.No. | SPRINT NAME | PROPOSED USER STORY OF RESPECTIVE SPRINT |
| --- | --- | --- |
| 1 | Research & Requirements | As a developer, I want to define the assessment scope, authorized targets, requirements and security checks. |
| 2 | Network Discovery | As a user, I want the tool to discover reachable hosts and open ports on an authorized network. |
| 3 | Device & Service Identification | As a user, I want probable CCTV/DVR devices and their exposed services/protocols to be identified. |
| 4 | Security Assessment | As an administrator, I want common authentication (including default-credential), firmware/version, configuration and service-exposure weaknesses to be checked safely. |
| 5 | Risk Analysis & Reporting | As an administrator, I want findings prioritized by severity and accompanied by evidence and remediation guidance. |
| 6 | Integration, Testing & Documentation | As a project team, we want to integrate modules, validate results in a controlled lab, and prepare documentation and a demo. |

## TEAM MEMBER DETAILS:

| STUDENT NAME | MOBILE No. | EXPERTISE AREA | ROLE IN PROJECT |
| --- | --- | --- | --- |
| Vishal Swami | 7737311855 | Networking, Python, Nmap, security assessment | Team lead; scanner engine, network discovery, device/service identification and protocol checks. |
| Yash | 7419482542 | Backend/API integration, database, testing and reporting | Implement assessment APIs, findings storage, risk/reporting workflow, integration and validation. |

Verified & Approved By:

Mentor’s Name & Signature

# ROLES & RESPONSIBILITY OF TEAM MEMBERS [Form – 2]

PROJECT ID: SKIT/DS/2023-2027/63     BRANCH: Computer Science & Engineering     SECTION: E

# TITLE OF PROJECT: Automated Vulnerability Assessment and Penetration Testing Tool for CCTV Cameras & DVRs

| TEAM LEAD: Vishal Swami |  | SPRINT(s) NAME: Network Discovery & Security Scanning |  |
| --- | --- | --- | --- |
| USER STORY | START DATE | END DATE | DETAILS OF TASK COMPLETED UNDER THE USER STORY |
| Research & requirements | 20/08/2026 | 05/09/2026 | Review CCTV/DVR security requirements, define authorized scope, identify relevant protocols and document assessment rules. |
| Network discovery | 06/09/2026 | 25/09/2026 | Develop the Nmap-based scanning workflow to identify reachable hosts, open ports and service information. |
| Device fingerprinting | 26/09/2026 | 15/10/2026 | Build device/service identification logic to flag probable CCTV/DVR devices using available scan evidence. |
| Protocol checks | 16/10/2026 | 15/11/2026 | Implement safe checks for relevant exposed services such as HTTP, RTSP, ONVIF and FTP, based on supported test cases. |
| Security assessment | 16/11/2026 | 15/12/2026 | Connect discovery output to defined checks for default-credential and weak-authentication indicators, outdated firmware/version indicators, insecure configuration and unnecessary exposure (safe, non-destructive checks in an authorized lab only). |
| Risk analysis | 16/12/2026 | 15/01/2027 | Define severity and confidence rules and ensure findings include supporting evidence. |
| Integration & testing | 16/01/2027 | 15/02/2027 | Integrate scanner and assessment modules; test only in an authorized, controlled environment and fix issues. |
| Documentation & demo | 16/02/2027 | 04/03/2027 | Document scanner workflow, limitations, test results and demonstrate the integrated assessment process. |
| MEMBER 1: Yash |  | SPRINT(s) NAME: Backend APIs, Database & Reporting |  |
| USER STORY | START DATE | END DATE | DETAILS OF TASK COMPLETED UNDER THE USER STORY |
| Research & requirements | 20/08/2026 | 05/09/2026 | Define data requirements for scans, devices, findings, severity, evidence and reports. |
| API & data model | 06/09/2026 | 25/09/2026 | Design backend endpoints and data structures to accept scan requests and return structured results. |
| Findings database | 26/09/2026 | 15/10/2026 | Implement database storage for scan sessions, device profiles and assessment findings. |
| Assessment integration | 16/10/2026 | 15/11/2026 | Connect the backend/API layer with the scanner output and organize results for downstream analysis. |
| Risk & recommendations | 16/11/2026 | 15/12/2026 | Implement result categorization and attach remediation guidance to supported findings. |
| Report generation | 16/12/2026 | 15/01/2027 | Generate a readable report summarizing devices, exposed services, findings, severity and recommendations. |
| Integration & testing | 16/01/2027 | 15/02/2027 | Test API/database behavior, validate stored results and resolve integration defects with the team lead. |
| Documentation & demo | 16/02/2027 | 04/03/2027 | Prepare backend/database documentation and support the final integrated demonstration. |
| MEMBER 2: Not Applicable – two-member team |  | SPRINT(s) NAME: N/A |  |
| USER STORY | START DATE | END DATE | DETAILS OF TASK COMPLETED UNDER THE USER STORY |
| MEMBER 3: Not Applicable – two-member team |  | SPRINT(s) NAME: N/A |  |
| USER STORY | START DATE | END DATE | DETAILS OF TASK COMPLETED UNDER THE USER STORY |

Verified & Approved By:

Mentor’s Name & Signature